Work schedule to replace vinyl flooring in Swift Soleil, s/n. 017829h

Remove fitted table, toilets, bathroom sinks, kitchen plinths, corner strips and skirting’s.

Remove damaged vinyl.

Fit new vinyl - cuts will be made around radiator pipes, up to wall mounted dining furniture and the

end of the kitchen units.

The vinyl will be fitted in one entire piece with the possible exception of the end bathroom, where a

door strip may need to be fitted due to the angle of the doorway.

Refit the table, toilets and bathroom sinks, kitchen plinths, corner strips and skirting’s.